**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 20 June 2024 |
| Team ID | 740018 |
| Project Name | Determine:Loan from KIVA crowdfunding data |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

"Product backlog prioritizes streamlined loan approval, enhanced criteria transparency, and improved lender matching. Sprint schedule aligns tasks with high-priority items. Estimations ensure timely delivery and efficiency in Kiva crowdfunding.

Top of Form

Bottom of Form

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Improve Loan Approval Process | US-01 | |  | | --- | | As a borrower, I want a streamlined  loan application process so that I can  receive funding more quickly. |  |  | | --- | |  | | 5 | High | Chaithanya | 2024-07-15 | 2024-07-29 |
| Sprint-1 | Enhance Loan Criteria Transparency | US-02 | As a borrower, I want clear information on loan criteria so that I understand my eligibility. | 3 | Medium | Abhilash | 2024-07-15 | 2024-07-29 |
| Sprint-1 | Improve Lender Matching | US-03 | |  | | --- | | As a borrower, I want better matching  with potential lenders so that I have  a higher chance of securing a loan. |  |  | | --- | |  | | 8 | Medium | Devendar | 2024-07-15 | 2024-07-29 |
| Sprint-1 | Feedback Mechanism | US-04 | As a borrower, I want to provide feedback on the loan process so that improvements can be made. | 3 | Low | Raheem Chand pasha | 2024-07-15 | 2024-07-29 |